## Slide 1
REPORTING TEAM: 1-th Team
SHMU BLOG PROJECT REPORT
TEAM MEMBERS:
刘哲峰
曾科特
李鹏飞
刘通

## Slide 2
CONTENT
1.
Project Demo
3.
Risk Plan
5.
Lessons Learnt
7.
Future Plan
6.
Conclusion
4.
Test Plan
2.
Project Executiion

## Slide 3
PART 01
Project Demo

## Slide 4
Project Demo
标题添加此处

## Slide 5
PART 02
Project Execution

## Slide 6
Project Execution
Milestone Name | Milestone Leader | Deliverables | Planed Completion Date | Actual Completion Date | Execution
Project Plan | 曾科特 | Project Plan Document | 2019.3.12 | 2019.3.12 | ✅
Detailed Design | 刘通 | Detailed Design Document | 2019.3.19 | 2019.3.19 | ✅
Complete the Project Infrastructure | 曾科特 | Project Infrastructure Code & Unit Test | 2019.3.26 | 2019.3.26 | ✅
Database Design | 刘哲峰 | Database Models Figure | 2019.4.9 | 2019.4.9 | ✅
Authorization Module | 曾科特 | Code & Unit Test | 2019.4.16 | 2019.4.16 | ✅

## Slide 7
Project Execution
Milestone Name | Milestone Leader | Deliverables | Planed Completion Date | Actual Completion Date | Execution
User Module | 刘通 | Code & Unit Test | 2019.4.16 | 2019.4.16 | ✅
Article Module | 李鹏飞 | Code & Unit test | 2019.4.16 | 2019.4.16 | ✅
Administrator Module | 曾科特 | Code & Unit test | 2019.4.16 | 2019.4.16 | ✅
Home Page | 曾科特 | Code & Unit test | 2019.4.16 | 2019.4.16 | ✅
Test Plan | 刘哲峰 | Test Plan Document | 2019.4.16 | 2019.4.16 | ✅

## Slide 8
Project Execution
Milestone Name | Milestone Leader | Deliverables | Planed Completion Date | Actual Completion Date | Execution
Executing Test Plan | 刘哲峰 | Document | 2019.4.30 | 2019.4.30 | ✅
Final Report | Whole Team | Final Report Document & PPT | 2019.5.19 | 2019.5.19 | ✅

## Slide 9
PART 03
Risk Plan

## Slide 10
Risk Plan
Wrong time estimation
Unexpected project scope expansions
Failure to identify complex functionalities
and time required to develop those
functionalities
Continuous changing requirements

## Slide 11
PART 04
Test Plan

## Slide 12
Unit Test
序列 | 被测函数 | 测试功能 | 测试状态
1 | test_bad_permission() | Permission to login | success
2 | test_login_blocked_user() | Verify blocked users | success
3 | test_fail_login() | fail login | success
4 | test_register_account() | register | success
5 | test_user_index_page() | write blog | success

## Slide 13
Unit Test
序列 | 被测函数 | 测试功能 | 测试状态
1 | test_bad_permission() | Permission to login | success
2 | test_login_blocked_user() | Verify blocked users | success

## Slide 14
Test Case

## Slide 15
Test Case

## Slide 16
PART 05
Lessons Learnt

## Slide 17
Lessons Learnt
Mentality proplems
technology
Team work and communication

## Slide 18
PART 06
Conclusion

## Slide 19
Conclusion
Project Conclusion
Team Conclusion

## Slide 20
PART 07
Future Plan

## Slide 21
Future Plan
beautify the webpage
consider deploying the project on the server
many functional modules that
need to be added or supplemented.
Open to the public for use by teachers
and students on campus

## Slide 22
Thanks for your watching
2019